QUALITY & RELEASE READINESS

# NegosyoOS
Complete User Acceptance Test Plan

Multi-tenant Business Operating System for Philippine SMEs

Release decision: UAT validates that representative business users can complete end-to-end work safely, accurately, and with appropriate Branch and tenant isolation before production release.

Document version: 1.0
Prepared: 30 August 2026
Target locale: Philippines (en-PH / fil-PH; PHP; Asia/Manila)
Product baseline: Repository state inspected 30 August 2026
Classification: Internal - UAT Working Document

# Document control

| Field | Value |
| --- | --- |
| Owner | Product Owner / UAT Lead |
| Approvers | Business Sponsor, Product Owner, Engineering Lead, Security/Privacy representative |
| Purpose | Plan, execute, evidence, and sign off business acceptance for NegosyoOS. |
| Source baseline | Implemented routes, Server Actions, domain packages, migrations, and automated tests in this repository. |
| Automated baseline | npm test: 51 test files and 168 tests passed on 30 August 2026. |
| Outstanding technical gate | Run the local Supabase database/RLS suite and record results before UAT entry. |

## Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 30 Aug 2026 | Codex | Initial complete UAT plan based on current application implementation. |

## Approval record

| Role | Name | Decision | Date / Signature |
| --- | --- | --- | --- |
| Business Sponsor |  | Approve / Approve with conditions / Reject |  |
| Product Owner |  | Approve / Approve with conditions / Reject |  |
| UAT Lead |  | Approve / Approve with conditions / Reject |  |
| Engineering Lead |  | Approve / Approve with conditions / Reject |  |
| Security / Privacy |  | Approve / Approve with conditions / Reject |  |

# Contents

- 1. Purpose and acceptance objectives

- 2. Product and release scope

- 3. UAT governance and responsibilities

- 4. Entry, suspension, resumption, and exit criteria

- 5. Environment, accounts, and test data

- 6. Execution method and evidence

- 7. Defect management and release decision

- 8. Schedule and reporting

- 9. End-to-end business journeys

- 10. Detailed UAT scenario catalog

- 11. Non-functional acceptance

- 12. Traceability and coverage

- 13. Sign-off

- Appendix A. Test case and defect templates

- Appendix B. Daily execution checklist

How to use this plan: Execute Priority 0 journeys first, then Priority 1 domain scenarios. Record evidence for every result. Retest fixes in the same environment and run the named regression pack before sign-off.

# 1. Purpose and acceptance objectives

This plan defines business-led acceptance of NegosyoOS as a reliable operating system for Philippine brick-and-mortar SMEs. It is not a substitute for unit, integration, security, or database policy testing; it uses those as entry evidence and concentrates on whether real users can complete meaningful work.

## Acceptance objectives

- Confirm that an owner can register, create and brand a Business, select an industry Business OS, activate modules, and begin a 45-day trial.

- Confirm that daily operations work end to end across catalog, inventory, POS/sales, CRM, expenses, quotations, invoices, purchasing, appointments, job orders, delivery, employees, attendance, loyalty, approvals, and notifications.

- Confirm that tenant, Branch, role, capability, and plan boundaries fail closed in the UI, Server Actions, RPCs, storage, and database policies.

- Confirm that configurable objects, forms, views, workflows, templates, and version recovery behave deterministically without executable tenant code.

- Confirm that AI-assisted interviews, system configuration, advisor responses, recommendations, and health assessments stay within approved data and human-review boundaries.

- Confirm acceptable usability, accessibility, responsive behavior, localization, evidence quality, auditability, recoverability, and operational readiness.

## Release acceptance principles

| Principle | Acceptance interpretation |
| --- | --- |
| Business outcome first | A test passes only when the intended business record, totals, stock, status, and downstream effects are correct. |
| Defense in depth | Hidden UI is not sufficient; direct URL, alternate Business ID, crafted request, storage URL, and Branch-scope attempts must be denied. |
| Philippine operating context | PHP, Asia/Manila day boundaries, en-PH formatting, local addresses, mobile numbers, and common SME flows are used. |
| Human control of AI | AI proposals remain reviewable, bounded, auditable, reversible, and unable to emit or execute SQL/source code. |
| Evidence over assertion | Every pass has observable evidence; every failure has reproducible steps and impact. |

# 2. Product and release scope

## In scope

- Public pages, PWA metadata, authentication, email confirmation, password recovery, account profile and password changes.

- Multi-Business dashboard, Business creation/switching, settings, branding, Branch management, subscription/trial surfaces.

- Six system roles, custom roles, member role assignment, Branch grants, capability-aware navigation, and platform administration.

- Module registry and dependencies; Retail Hardware, Food/Restaurant, and Salon/Service Business OS templates and updates.

- Operational domains: catalog, inventory, POS/sales, CRM, expenses, quotations, invoicing/receivables, purchasing, appointments, job orders, delivery, employees, attendance, and loyalty.

- Approvals, notification center/preferences/templates, audit history, dashboard attention items, coach progress, health assessments, and recommendations.

- Dynamic object builder, record forms, configurable forms/views, workflow execution/retry, configuration history and restoration.

### AI, data exchange, and experience

- AI Business Interview, System Builder, developer DSL review route, Business Advisor, and data-grounded recommendation behavior.

- CSV import/export, quotation/purchase-order PDFs, receipt/proof/attachment storage, responsive/mobile navigation, and operational non-functional checks.

## Conditionally in scope

The following are tested when configured in the target environment: Supabase email delivery and callback URLs, object storage, subscription provider integration, external AI provider, scheduled workflow dispatcher, and outbound notification channels. If any adapter is intentionally stubbed, acceptance covers the product's safe fallback and records a production-readiness condition.

## Out of scope

- Native iOS/Android applications, offline mutation queues, push notifications, and background sync (deferred architecture).

- Penetration testing, disaster-recovery exercises, and sustained load certification beyond the acceptance checks in this plan.

- Provider contract certification for payment, SMS, email, logistics, or AI vendors unless separately commissioned.

- Legal or tax certification of BIR invoicing, fiscal devices, accounting treatment, or statutory filings; these require specialist review.

- Migration of production customer data and production cutover execution, which require separate runbooks.

Baseline note: Repository documentation contains older phase language. This plan follows the current implemented routes, packages, migrations, and actions, including Phase 3+ operational modules and AI/trial/admin capabilities.

# 3. UAT governance and responsibilities

| Role | Core responsibilities |
| --- | --- |
| Business Sponsor | Owns business acceptance, risk tolerance, conditional approval, and go-live decision. |
| Product Owner | Confirms scope and expected outcomes; prioritizes defects; owns requirements traceability. |
| UAT Lead | Controls plan, accounts, data, daily triage, execution metrics, evidence, retest, and final report. |
| SME Testers | Execute assigned journeys using realistic behavior; capture evidence; validate terminology and usability. |
| Engineering | Deploys stable builds, supplies logs/request IDs, diagnoses defects, fixes and communicates change scope. |
| QA / Test Analyst | Prepares data, supports exploratory testing, verifies reproduction, maintains regression packs. |
| Security / Privacy | Reviews access-control, tenant isolation, data handling, audit, and privacy-critical results. |
| Operations / Support | Validates support access, monitoring, help content, escalation, and launch readiness. |

## RACI for critical decisions

| Decision | A | R | C | I |
| --- | --- | --- | --- | --- |
| Enter UAT | Product Owner | UAT Lead | Engineering, Security | Sponsor, Testers |
| Defect severity | Product Owner | UAT Lead | Engineering, SME | Sponsor |
| Accept residual risk | Business Sponsor | Product Owner | Security, Engineering | All testers |
| Suspend / resume | Product Owner | UAT Lead | Engineering | All testers |
| Final sign-off | Business Sponsor | Product Owner | UAT Lead, Security | Delivery team |

# 4. Entry, suspension, resumption, and exit criteria

## Entry criteria

- Release candidate deployed to a production-like UAT environment with a unique build identifier and approved migration set.

- All 168 current Vitest tests pass; lint, typecheck, build, and local Supabase database/RLS suites pass with archived reports.

- No open Severity 1 or unresolved security-critical defects; Severity 2 defects have documented workarounds and Product Owner approval to enter.

- Supabase Auth email/PKCE callbacks, Storage buckets/policies, scheduled jobs, AI/provider adapters, and subscription configuration are documented for the environment.

- Representative accounts, two unrelated Businesses, multiple Branches, roles, module plans, and seeded business data are available.

- Test cases, expected totals, evidence repository, defect tracker, daily report, and tester briefing are ready.

- Logs, request IDs, database observation access, support contacts, backup/restore plan, and environment reset procedure are available.

## Suspension and resumption

| Trigger | Action | Resume when |
| --- | --- | --- |
| Environment unavailable or data corruption | Stop affected execution; preserve evidence; notify UAT Lead. | Environment health and data integrity are verified. |
| Severity 1 security, tenant-isolation, financial, or irreversible-data defect | Suspend all affected and dependent journeys. | Fix is deployed, root cause reviewed, and P0 regression passes. |
| >20% cases blocked by one defect or build instability | Pause the cycle and re-baseline schedule. | Blocking defect is fixed or an approved stable workaround exists. |
| Unexpected migration or provider change | Freeze execution against the changed surface. | Change is documented, validated, and included in a new build baseline. |

## Exit criteria

| Gate | Required result |
| --- | --- |
| Execution | 100% of P0 and P1 tests executed; at least 95% of all planned cases executed. |
| Pass rate | 100% P0 pass; at least 95% P1 pass; at least 90% overall pass, excluding formally waived cases. |
| Defects | No open Sev 1; no open Sev 2 in security, money, stock, tenant isolation, or irreversible data; all other Sev 2 risks signed by Sponsor. |
| Regression | P0 end-to-end pack and impacted domain packs pass on final release candidate. |
| Non-functional | Accessibility, responsive, performance, browser, privacy/security, localization, audit, and recovery checks meet thresholds. |
| Evidence | Every executed case has result, tester, timestamp, build, data IDs, and evidence or an approved evidence exemption. |
| Approval | Product Owner, UAT Lead, Sponsor, and Security/Privacy provide recorded sign-off or conditional sign-off. |

# 5. Environment, accounts, and test data

## Environment specification

| Area | UAT requirement |
| --- | --- |
| Application | Production-like HTTPS deployment; Next.js 16 release build; service worker/PWA metadata enabled where applicable. |
| Database | Dedicated Supabase project or isolated local stack with full migration history, RLS enabled, realistic extensions, and reset scripts. |
| Identity | Email confirmation and recovery callbacks point to UAT; no shared credentials; MFA behavior documented if enabled. |
| Storage | Separate UAT buckets; tenant-prefixed keys; signed URL expiry; file-size/type limits configured. |
| Time/locale | Asia/Manila; PHP; en-PH primary; fil-PH profile option; test dates include month end and midnight boundaries. |
| Observability | Request IDs, structured logs, audit events, database logs, provider logs, and alert channels accessible to support roles. |
| Browsers/devices | Current Chrome and Edge desktop; Safari/iOS and Chrome/Android representative devices; 360, 390, 768, 1024, and 1440 px viewports. |

## Required personas and accounts

| Account | Role | Business | Branch scope | Use |
| --- | --- | --- | --- | --- |
| UAT-OWN-A | Owner | Business A | All Branches | Full acceptance and sign-off journeys |
| UAT-ADM-A | Administrator | Business A | All Branches | Configuration and operational administration |
| UAT-MGR-A | Manager | Business A | Main + Cebu | Approvals, reports, inventory, staff |
| UAT-CASH-A | Cashier | Business A | Main only | POS and limited customer activity |
| UAT-STF-A | Staff | Business A | Cebu only | Appointments/jobs/attendance as configured |
| UAT-VIEW-A | Viewer | Business A | Main only | Read-only behavior |
| UAT-CUST-A | Custom role | Business A | Davao only | Purpose-built capability matrix |
| UAT-OWN-B | Owner | Business B | All Branches | Adversarial cross-tenant attempts |
| UAT-PLAT | Platform admin | Platform | N/A | Platform management and support-access controls |
| UAT-NONE | Authenticated non-member | None | None | Forbidden direct URL/API behavior |

## Seed data pack

- Business A: three Branches (Manila Main, Cebu, Davao), active Starter/Growth/Pro plan variants, custom logo/colors, and Retail Hardware OS installed.

- Business B: unrelated owner, one Branch, Food/Restaurant OS, distinct customers, catalog, documents, attachments, and workflows.

- Catalog: at least 30 products, variants, barcodes, tracked/non-tracked items, taxable/exempt items, categories/brands, inactive items, duplicate SKU/barcode negatives.

- Inventory: multiple locations, opening balances, low/out-of-stock thresholds, transfer in progress, posted adjustment, and movement history.

- Customers and transactions: retail/wholesale/VIP customers, notes/tags, sales, refunds, quotations, invoices, payments, outstanding and overdue balances.

- Operations: suppliers/POs, appointments, job orders with materials/attachments, deliveries with proof, employees, attendance sessions, loyalty rules, approvals, notifications.

- Configuration: custom object with all supported field types, create/edit forms, table/cards/kanban views, active/draft workflows, config versions, AI interview/conversation history.

- Boundary data: long names, Unicode Filipino names/addresses, zero/maximum values, leap/month-end dates, malformed uploads, unsupported CSV rows, and duplicate identifiers.

Data safety: Use synthetic data only. Never copy live personal data into UAT without an approved masked-data process and privacy sign-off.

# 6. Execution method and evidence

## Test execution lifecycle

- Confirm the build, environment, account, Business, Branch, plan, feature flags, and test data baseline.

- Execute the case exactly once as written; then perform short exploratory variation around the changed behavior.

- Validate visible UI, persisted records, downstream totals/status/stock, audit trail, notifications, and authorization boundaries.

- Capture evidence, record Pass/Fail/Blocked/Not Run, and link any defect to every affected case.

- After a fix, retest the failed case, adjacent negative cases, and the assigned regression pack on the fixed build.

## Evidence standard

| Evidence | Minimum content |
| --- | --- |
| UI capture | Whole page or meaningful region, URL, timestamp, account/persona, Business/Branch, and visible result. |
| Record proof | Entity ID, status, totals, timestamps, audit event ID, and relevant related-record IDs. |
| Financial/stock proof | Inputs, independently calculated expected value, observed value, currency/quantity precision, and downstream ledger/movement. |
| Access-control proof | Allowed persona result plus denied persona/direct URL or alternate Business/Branch attempt; include request ID. |
| Files/PDF/CSV | Original input, generated output, file hash/name, download result, page/content validation, and access-expiry behavior. |
| AI proof | Prompt, approved scope, proposal/response, evidence labels, human decision, audit event, and rollback/recovery result where applicable. |

## Result statuses

| Status | Definition |
| --- | --- |
| Pass | Observed outcome matches every acceptance result and required evidence is attached. |
| Fail | At least one acceptance result is not met; defect is logged or linked. |
| Blocked | Execution cannot proceed because a prerequisite, environment, data, or known defect prevents it. |
| Not Run | No execution attempted in the current build. |
| Waived | Product Owner and Sponsor formally accept exclusion with rationale, risk, and expiry/review date. |

# 7. Defect management and release decision

| Severity | Business impact | Examples | Target |
| --- | --- | --- | --- |
| Sev 1 Critical | Release-stopping; security breach, tenant exposure, unrecoverable data loss, materially wrong money/stock at scale, or system unavailable. | Cross-Business read; duplicate charge; posted stock corruption. | Immediate triage; suspend affected UAT. |
| Sev 2 High | Major journey unavailable or produces wrong business result; no acceptable workaround. | Cannot complete sale; payment not reflected; role bypass. | Fix before sign-off unless Sponsor accepts non-critical residual risk. |
| Sev 3 Medium | Journey works with workaround; limited scope or usability impact. | Filter wrong in one view; awkward but usable mobile form. | Prioritize for release or documented follow-up. |
| Sev 4 Low | Cosmetic, copy, minor alignment, or low-impact edge case. | Truncation without data loss; inconsistent label. | Backlog or bundle with nearby fix. |

## Defect workflow

New -> Triaged -> Assigned -> Fixed -> Ready for retest -> Retest passed -> Closed. A failed retest returns to Assigned. Duplicate, Not a defect, Cannot reproduce, Deferred, and Accepted risk require rationale and Product Owner approval.

## Release decision options

- Approve: all exit criteria met and no unacceptable residual risks.

- Approve with conditions: explicit residual risks, workarounds, owners, deadlines, monitoring, and rollback conditions accepted by the Sponsor.

- Reject: one or more exit gates fail or residual risk is unacceptable; a new release candidate and regression cycle are required.

# 8. Schedule and reporting

| Phase | Suggested duration | Outputs |
| --- | --- | --- |
| Preparation | 5 business days | Environment, accounts, data, cases, training, entry report |
| Cycle 1 | 5 business days | P0/P1 execution, exploratory notes, daily defects/metrics |
| Fix window | 2-3 business days | Stable release candidate, change notes, targeted technical evidence |
| Cycle 2 | 3 business days | Retest, impacted regression, remaining P2 coverage |
| Closure | 1 business day | Exit report, residual-risk register, approvals, archived evidence |

## Daily dashboard

Report build/environment, cases planned/executed/pass/fail/blocked/not run, pass rate by priority/domain, new/open/closed defects by severity, blockers, retest queue, risks/decisions, and next-day focus. Denominator rules must be stated; waived cases are reported separately.

# 9. End-to-end business journeys

| Journey | Pri. | Name | Path | Business acceptance |
| --- | --- | --- | --- | --- |
| E2E-01 | P0 | Owner onboarding | Sign up -> confirm email -> create Business -> main Branch/owner role/settings created -> install Business OS -> trial starts -> dashboard ready. | One coherent tenant is created atomically; defaults are Philippines/PHP/Asia-Manila; no duplicate bootstrap records. |
| E2E-02 | P0 | Retail sale | Configure product/variant and stock -> POS sale with customer/payment -> receipt/detail -> stock, sales dashboard, loyalty, trial metrics, audit and notification update. | Money and quantity reconcile exactly once; no negative/duplicate side effect on refresh or resubmit. |
| E2E-03 | P0 | Quote to cash | Create/send quotation -> customer accepts -> convert to sale/order -> create invoice -> partial and final payments. | Statuses and references remain linked; receivable reduces correctly; conversion is idempotent. |
| E2E-04 | P0 | Procure to stock | Supplier -> request -> purchase order/PDF -> receive partial/final -> supplier invoice/expense -> inventory. | Received quantities and costs post once; PO and dashboard reflect remaining quantities. |
| E2E-05 | P1 | Service fulfillment | Customer -> appointment -> arrived/in progress/completed -> job order -> materials -> invoice/payment -> loyalty. | Schedule, staff, stock, job and financial records remain consistent. |
| E2E-06 | P1 | Delivery fulfillment | Create from related transaction -> assign driver -> out for delivery -> upload proof -> delivered/failed branch. | Only allowed transitions succeed; proof is tenant protected; source transaction stays linked. |
| E2E-07 | P0 | Branch-scoped workforce | Manager configures employee -> staff clocks in/out -> timesheet -> cross-Branch access attempts. | Sessions and totals use Asia/Manila; Branch-limited users see and mutate only permitted Branches. |
| E2E-08 | P0 | Approval and notification | Restricted user requests approval -> multi-step decision -> requester notified -> audit event and target operation outcome. | Only current approver can decide; duplicate decisions/cancellation are safe and traceable. |
| E2E-09 | P0 | Configurable operations | Create object/fields -> form -> records -> shared/personal views -> workflow trigger/actions -> audit and version restore. | Metadata validation, required/hidden/read-only/unique rules, view scope, idempotency and restore are correct. |
| E2E-10 | P0 | AI-assisted change | Complete interview -> generate/review system proposal -> approve/apply -> verify config -> ask advisor -> recommendation -> restore previous version. | No direct AI mutation occurs; evidence and human decision are retained; rollback restores prior state. |
| E2E-11 | P0 | Tenant isolation | Use Business A and B accounts to alter URLs, IDs, Branches, storage paths and requests across every critical domain. | No record, count, file, metadata, or existence signal leaks across Businesses; failures are safe. |
| E2E-12 | P1 | Trial to subscription | Install first OS -> adoption milestones -> day-40 value report -> request subscription -> converted/expired states. | Trial dates and metrics are factual and idempotent; records persist; gating and plan eligibility are correct. |

# 10. Detailed UAT scenario catalog

Each row is an executable scenario summary. The executor records actual result and evidence in the UAT tracker using the template in Appendix A. Unless otherwise stated, repeat critical create/update cases with refresh, browser-back, and double-submit attempts to verify idempotency.

## 10.1 Public site, authentication, and account

AUTH-001  |  P0  |  Visitor

Execute: Open home, About, Contact, Privacy and Terms from desktop/mobile; inspect internal links and no authenticated data.

Accept when: Pages render without console/server error; links, copy, metadata and responsive layout are usable; no private data is exposed.

AUTH-002  |  P0  |  New owner

Execute: Sign up with valid email/password/name; submit once and with rapid double-click; follow confirmation link.

Accept when: One identity is created; confirmation succeeds once; replay is safe; verified user can log in.

AUTH-003  |  P1  |  New owner

Execute: Try duplicate email, malformed email, weak/mismatched password, empty fields and unexpected form values.

Accept when: Clear field-level errors; no partial profile/business records; secrets never appear in URL/log/UI.

AUTH-004  |  P0  |  User

Execute: Log in with correct, wrong and unconfirmed credentials; navigate directly to protected routes while signed out.

Accept when: Correct login establishes secure session; invalid attempts fail generically; protected routes redirect/deny without data leakage.

AUTH-005  |  P0  |  User

Execute: Request password recovery, use PKCE callback, set new password, then test old/new credentials and replay link.

Accept when: New password works, old fails, token replay is rejected, other user data is unchanged.

AUTH-006  |  P1  |  User

Execute: Update account profile locale/name, change password with valid and invalid current data, refresh and re-login.

Accept when: Validated values persist; locale is en-PH or fil-PH and timezone remains Asia/Manila; credential changes are secure.

AUTH-007  |  P0  |  User

Execute: Expire/revoke session, then submit a previously open mutation and call /api/v1/me and /api/health.

Accept when: Mutation fails closed; identity API uses stable envelope/request ID; health reveals no secrets.

AUTH-008  |  P1  |  User

Execute: Use two browsers, sign out one session, rotate tokens, use back button and cached protected page.

Accept when: Server re-verifies identity; stale UI cannot mutate; no private page is usable after authorization loss.

## 10.2 Business onboarding, settings, branding, Branches, and navigation

BUS-001  |  P0  |  Owner

Execute: Create a Business with trade/legal name, type, contact and Philippine defaults; interrupt/resubmit.

Accept when: Business, active owner membership, six system roles, settings and main Branch are created atomically once.

BUS-002  |  P1  |  Owner

Execute: Try invalid UUIDs, missing/overlong names, malformed phone/email and unexpected fields.

Accept when: Validation is clear; no partial tenant artifacts; user remains on recoverable page.

BUS-003  |  P0  |  Multi-Business owner

Execute: Create/access two Businesses and switch repeatedly using dashboard and active-business cookie.

Accept when: Correct Business loads; cookie affects navigation only; URLs/data/permissions remain tenant-authoritative.

BUS-004  |  P0  |  Owner/Admin

Execute: Edit Business details and settings; test Viewer/Staff direct request.

Accept when: Authorized update persists and audits; unauthorized UI is absent and server request is denied.

BUS-005  |  P1  |  Owner/Admin

Execute: Upload valid logo and configure primary/secondary/accent colors; test transparent/large/invalid file and logo removal.

Accept when: Valid branding appears in shell with readable contrast; invalid upload rejected; signed logo URL is protected; removal restores fallback.

BUS-006  |  P0  |  Owner/Admin

Execute: Create Cebu/Davao Branches, edit details, inactivate/reactivate; reference an inactive Branch in new work.

Accept when: Branch state persists; unsafe deactivation or invalid use is blocked; historical records remain readable.

BUS-007  |  P1  |  User

Execute: Collapse desktop sidebar, expand groups, use mobile bottom nav/menu, active state, keyboard Escape/focus and business switch.

Accept when: Navigation reflects permissions/enabled modules, keeps active indication, traps/returns focus acceptably and never shows inaccessible data.

BUS-008  |  P1  |  Owner

Execute: Verify dashboard with empty and populated data, quick actions, attention counts, unread badges and trial banner.

Accept when: Counts/links match source records and accessible Branches; empty state is useful; no unauthorized aggregate leaks.

## 10.3 RBAC, tenant/Branch isolation, and platform administration

SEC-001  |  P0  |  Owner

Execute: Review immutable Owner/Admin/Manager/Cashier/Staff/Viewer roles and permission sets; attempt editing system roles.

Accept when: System roles cannot be renamed/deleted/edited outside supported assignment behavior.

SEC-002  |  P0  |  Owner/Admin

Execute: Create custom role with selected read/create/update permissions; update it and assign member.

Accept when: Permissions persist atomically; authorization changes take effect on next server check; unknown permission keys rejected.

SEC-003  |  P0  |  Owner/Admin

Execute: Assign multiple roles and all/specific Branch scope; remove role/grant while user is active.

Accept when: Effective union of permissions is correct; Branch intersection enforced; revoked access fails without re-login.

SEC-004  |  P0  |  Cashier/Viewer

Execute: Use hidden-button alternatives, direct URLs, crafted form posts, stale browser tab and replayed requests for privileged actions.

Accept when: Every server boundary and RLS policy denies; no side effect or sensitive error detail.

SEC-005  |  P0  |  Business B owner

Execute: Replace Business A IDs in URL, body, query, foreign keys, RPC inputs and export/PDF routes.

Accept when: 404/403-safe response with no existence, totals, metadata or related-record leakage; no mutation.

SEC-006  |  P0  |  Branch-limited user

Execute: Replace allowed Branch with denied Branch in reads, writes, dashboard metrics, reports and selections.

Accept when: Denied Branch records and counts are absent; mutations fail; valid all-Branch owner remains unaffected.

SEC-007  |  P0  |  User

Execute: Alter tenant prefix or record ID for receipt, logo, job attachment and delivery proof signed URLs; wait for expiry.

Accept when: Cross-tenant/expired access is denied; valid authorized access works only for intended object and time.

SEC-008  |  P1  |  Platform admin

Execute: Open platform admin dashboard; manage feature flag, module/template state, Business status, subscription and health check.

Accept when: Authorized changes audit and affect intended target only; ordinary owner cannot access any platform operation.

SEC-009  |  P0  |  Platform admin

Execute: Request and review temporary support access; test expiry, denial, target Business scope and ordinary platform admin access without grant.

Accept when: Support access is explicit, time/scoped, auditable and fails closed outside the grant.

SEC-010  |  P1  |  Security reviewer

Execute: Inspect error pages, request IDs, logs and audit for passwords, tokens, cookies, authorization headers, API keys and raw bodies.

Accept when: Sensitive fields are redacted; user errors are safe; stable identifiers permit support correlation.

## 10.4 Templates, modules, trial, billing, and coach

CFG-001  |  P0  |  Owner/Admin

Execute: Browse Retail Hardware, Food/Restaurant and Salon/Service templates; inspect version, modules, terminology, objects, forms and views.

Accept when: Preview is published, internally consistent and plan eligibility is clear; no tenant data is changed.

CFG-002  |  P0  |  Owner/Admin

Execute: Install first Business OS and retry/double-submit; inspect created modules/configuration and trial start.

Accept when: Installation is atomic/idempotent; tenant resources created once; trial begins only on first activation.

CFG-003  |  P1  |  Owner/Admin

Execute: Update to newer template version after tenant customizations; attempt another OS installation.

Accept when: New resources merge, customizations remain, version advances, and a second incompatible OS is blocked.

CFG-004  |  P0  |  Owner/Admin

Execute: Enable module with/without required dependencies and eligible/ineligible plan; supply invalid configuration.

Accept when: Dependency, plan and strict schema rules enforce atomically; navigation updates only after success.

CFG-005  |  P0  |  Owner/Admin

Execute: Disable an enabled dependency with active dependent; then disable dependent first.

Accept when: Unsafe deactivation is rejected with explanation; correct sequence succeeds without data loss.

CFG-006  |  P1  |  Concurrent admins

Execute: Enable/disable dependent modules simultaneously from two sessions.

Accept when: Per-Business serialization prevents inconsistent graph; one coherent final state and audit history.

CFG-007  |  P0  |  Owner

Execute: Verify not-started, active, day-40, expired and converted 45-day trial states and direct report URL gating.

Accept when: Days use Asia/Manila; report appears from day 40; records persist; status and messages are accurate.

CFG-008  |  P1  |  Owner

Execute: Complete adoption activities and revisit trial/report repeatedly.

Accept when: Each milestone and view count is factual/idempotent; calculations match source records and methodology.

CFG-009  |  P1  |  Owner

Execute: Browse plans and request subscription change; test plan limits, grace period and failure/pending states.

Accept when: Request is authenticated, auditable and safely reflects provider state; browser callback alone cannot activate subscription.

CFG-010  |  P1  |  User

Execute: Complete/dismiss Coach steps across setup and operations; switch Business.

Accept when: Progress is Business-scoped, based on real activity, persists correctly, and does not leak across Businesses.

## 10.5 Catalog, inventory, POS, and sales

OPS-001  |  P0  |  Catalog manager

Execute: Create simple product and multi-variant product with SKU/barcode/unit/prices/tax/category/brand/Branch/status.

Accept when: Validated product/variants persist; unique identifiers and prices are correct; lists/details show intended scope.

OPS-002  |  P1  |  Catalog manager

Execute: Edit, inactivate/reactivate product/category/brand; try invalid tax, duplicate SKU/barcode and missing variant.

Accept when: Rules reject invalid data; historical transactions remain intact; inactive items are unavailable for new sale where required.

OPS-003  |  P1  |  Catalog importer

Execute: Import valid CSV with mixed products; then malformed headers, invalid enum, duplicate row, unknown Branch and partial failure.

Accept when: Preview/results identify row errors; transaction behavior is documented and no silent partial/duplicate import occurs.

OPS-004  |  P1  |  Catalog reader

Execute: Export filtered catalog and open in spreadsheet; test user without export capability and Business B URL.

Accept when: CSV columns/encoding/values are correct; scope and authorization enforced; formula-injection strings are neutralized.

OPS-005  |  P0  |  Inventory manager

Execute: Configure tracked item, reorder threshold and location; post opening/add/remove/correction movement.

Accept when: On-hand, average cost, movement ledger, low-stock state and audit reconcile exactly.

OPS-006  |  P0  |  Inventory manager

Execute: Create Branch/location transfer, complete once, retry and attempt over-transfer/invalid destination.

Accept when: Source/destination quantities post once and balance; invalid/concurrent completion cannot oversell or duplicate.

OPS-007  |  P0  |  Inventory manager

Execute: Create draft adjustment/count, review, post and attempt edit/repost.

Accept when: Only posted adjustment changes stock; posting is atomic/immutable/idempotent with actor/reason.

OPS-008  |  P0  |  Cashier

Execute: Find item by search/barcode, build cart, adjust quantity, add customer/discount if allowed, take payment and submit.

Accept when: Sale number, lines, taxes, totals, payment, stock and customer metrics reconcile and persist once.

OPS-009  |  P0  |  Cashier

Execute: Try insufficient stock, inactive item, zero/negative quantity, invalid payment, stale price and double submit.

Accept when: Sale rejects safely with no partial payment/stock/customer update; current server-authoritative data is used.

OPS-010  |  P0  |  Authorized manager

Execute: Return partial/full sale and void eligible sale; retry and attempt unauthorized/invalid quantity.

Accept when: Refund/void rules enforce; net sales, stock, customer/loyalty and audit reverse exactly once.

OPS-011  |  P1  |  Manager

Execute: Compare sales list/detail/dashboard across today/month, Branches, refunds and voids around Asia/Manila midnight.

Accept when: Transactions/count/average/net totals match independent calculation and exclude voided/suspended values correctly.

OPS-012  |  P1  |  Viewer

Execute: Read sales/catalog/inventory where permitted and attempt every create/adjust/refund/void action.

Accept when: Read-only experience is usable and every mutation is denied without side effects.

## 10.6 CRM, loyalty, expenses, quotations, and invoices

FIN-001  |  P0  |  CRM manager

Execute: Create/edit customer with Branch, Philippine mobile, email, address, type, tags and notes; test invalid/duplicate-like data.

Accept when: Validated profile persists; related summary is accurate; forbidden fields/unknown keys rejected.

FIN-002  |  P1  |  CRM manager

Execute: Add immutable customer note and verify timeline with sale/quote/invoice/appointment history.

Accept when: Note author/time and related activities are correct and tenant/Branch scoped.

FIN-003  |  P1  |  CRM manager

Execute: Create segments using numeric, customer type, tag and days-since-purchase criteria; test boundaries.

Accept when: Membership matches definition and Asia/Manila/current date consistently; unsupported expression rejected.

FIN-004  |  P0  |  Loyalty manager

Execute: Configure earn/redeem/expiry rule; earn via sale, redeem valid points, attempt over-redemption and process expiry twice.

Accept when: Ledger and balance reconcile; negative/expired/duplicate redemption is blocked; expiry is idempotent.

FIN-005  |  P0  |  Expense user

Execute: Create expense with category, Branch, date, vendor, amount, tax/status and valid receipt.

Accept when: Expense and receipt persist atomically; summary includes only qualifying status/date/Branch.

FIN-006  |  P1  |  Expense manager

Execute: Create recurring expense, generate due record, regenerate same period and test inactive/invalid schedule.

Accept when: At most one intended occurrence is generated; next date/status update correctly; invalid schedule rejected.

FIN-007  |  P0  |  Sales user

Execute: Create/edit quotation with customer, validity, items, tax/discount/notes; send/share/copy and follow status lifecycle.

Accept when: Totals are exact; version/status/share access are correct; copy has new identity; history remains auditable.

FIN-008  |  P0  |  Sales manager

Execute: Convert quotation to sale and sales order where applicable; retry and convert invalid/expired state.

Accept when: Linked conversion happens once; lines/totals/customer references match; invalid transition rejected.

FIN-009  |  P1  |  Authorized user

Execute: Generate quotation PDF with long names, multiple pages, tax/discount and branding; test cross-tenant route.

Accept when: PDF is readable, complete, branded, correctly totaled/page-broken, and authorized.

FIN-010  |  P0  |  Invoice manager

Execute: Create invoice manually and from eligible sale; set due date and issue; retry source conversion.

Accept when: Invoice lines/totals/balance/source link are correct and one invoice per intended conversion.

FIN-011  |  P0  |  Payment user

Execute: Record partial, exact and final payments using methods/reference/date; attempt overpayment, negative and duplicate.

Accept when: Balance/status and receivables update exactly; invalid/duplicate payment has no side effect.

FIN-012  |  P0  |  Invoice manager

Execute: Cancel eligible invoice and attempt cancellation after payment/invalid state/unauthorized role.

Accept when: Business rules enforce; cancelled values leave dashboards correctly; payment history is preserved.

FIN-013  |  P1  |  Manager

Execute: Validate receivables total/overdue around due-date midnight, Branch scope and partial payment.

Accept when: PHP totals, open invoice count and overdue classification match independent Asia/Manila calculation.

## 10.7 Purchasing, appointments, job orders, and delivery

FUL-001  |  P0  |  Purchasing manager

Execute: Create/edit supplier and review supplier history across purchase orders/invoices.

Accept when: Supplier identity and aggregated history are accurate, scoped and preserved through status changes.

FUL-002  |  P1  |  Requester

Execute: Create purchase request with items/need date/notes; test validation and limited-role visibility.

Accept when: Request persists with correct totals/status; capability and Branch scope enforced.

FUL-003  |  P0  |  Purchasing manager

Execute: Create PO from request/direct, generate PDF, partially receive, fully receive and retry receipt.

Accept when: PO totals/PDF/status/remaining and inventory movements reconcile exactly once.

FUL-004  |  P0  |  Purchasing manager

Execute: Save supplier invoice linked to PO and verify expense/payable behavior; try mismatched supplier/Business.

Accept when: Linkage and amounts are valid; cross-tenant or inconsistent relation is denied.

FUL-005  |  P0  |  Scheduler

Execute: Create appointment for Branch/customer/service/staff; test end-before-start, overlap, unavailable/inactive staff/service.

Accept when: Valid appointment appears in day/week/customer/staff views; invalid/conflicting booking is clearly rejected.

FUL-006  |  P0  |  Scheduler/Staff

Execute: Move appointment scheduled -> confirmed -> arrived -> in progress -> completed; test cancelled/no-show and illegal transitions.

Accept when: Allowed transition, timestamps/notes and downstream metrics are correct; illegal transition denied.

FUL-007  |  P0  |  Job manager

Execute: Create job order with customer/service/assignee/dates/pricing; customize job-order plural label.

Accept when: Record and navigation terminology are consistent; amounts, assignments and Branch scope persist.

FUL-008  |  P0  |  Job staff

Execute: Progress job statuses, consume materials and retry; attempt insufficient stock/wrong location/unauthorized role.

Accept when: Job and inventory change atomically once; invalid consumption leaves both unchanged.

FUL-009  |  P1  |  Job staff

Execute: Upload/download valid attachment; test forbidden type/size, same filename, cross-tenant ID and expired URL.

Accept when: File metadata/content are correct; unique storage path and tenant/expiry controls hold.

FUL-010  |  P0  |  Dispatcher

Execute: Create delivery linked/unlinked to transaction with schedule/address/contact; assign driver and vehicle.

Accept when: Delivery and relationship persist; only active/eligible actors and accessible Branches can be selected.

FUL-011  |  P0  |  Driver/Dispatcher

Execute: Progress scheduled -> assigned -> out_for_delivery -> delivered; test failed/cancelled and illegal/repeated status.

Accept when: Allowed transitions and timestamps/notes audit correctly; terminal/repeated illegal actions are safe.

FUL-012  |  P1  |  Driver

Execute: Upload proof and retrieve it; test proof before allowed state, wrong type/size and cross-tenant access.

Accept when: Proof associates once with delivery and remains securely scoped; invalid upload has no orphaned object.

## 10.8 Employees, attendance, approvals, notifications, and audit

ADM-001  |  P0  |  HR manager

Execute: Create/edit/activate/inactivate employee with Branch and work details; test duplicate/invalid identity data.

Accept when: Employee persists in correct scope; historical attendance/jobs remain; inactive employee cannot be newly assigned where restricted.

ADM-002  |  P0  |  Employee

Execute: Clock in/out and break start/end through daily clock; refresh/double-submit and try invalid sequence.

Accept when: One coherent session/event sequence with Asia/Manila timestamps; invalid/repeated event rejected.

ADM-003  |  P1  |  Manager

Execute: Review daily attendance and date-range timesheet across overnight/month-end shift and Branch filters.

Accept when: Hours/breaks/status totals are accurate and scoped; rounding policy is consistent.

ADM-004  |  P1  |  Manager

Execute: Correct/manage attendance where supported; ordinary employee attempts same operation.

Accept when: Authorized adjustment is audited and recalculates totals; employee is denied.

ADM-005  |  P0  |  Requester

Execute: Create approval by category/title/target/data and cancel while pending; test malformed target/unknown category.

Accept when: Request/steps created atomically; valid cancellation audits/notifies; invalid input rejected.

ADM-006  |  P0  |  Approver

Execute: Approve/reject current step, retry decision and have wrong/non-current approver attempt.

Accept when: Only eligible current approver acts once; overall status advances correctly; requestor is notified.

ADM-007  |  P1  |  User

Execute: Open notification, toggle read/unread, mark all read and compare header/dashboard unread badge.

Accept when: Counts and state update consistently, are Business-scoped, and repeated actions are safe.

ADM-008  |  P1  |  User/Admin

Execute: Configure notification preferences by event/channel; trigger event and test disabled channel.

Accept when: Dispatch honors authoritative preference and records delivery/skip without duplicate notification.

ADM-009  |  P1  |  Notification admin

Execute: Create/edit template with variables; test unknown variable, unsafe markup and overlong content.

Accept when: Only allow-listed data is rendered safely; invalid/unsafe template is rejected.

ADM-010  |  P0  |  Auditor

Execute: Filter audit by actor/action/entity/source/date; inspect critical create/update/status/AI/admin events.

Accept when: Events are immutable, correctly attributed, tenant-scoped and contain safe before/after metadata without secrets.

## 10.9 Objects, forms, views, workflows, and configuration history

META-001  |  P0  |  Metadata manager

Execute: Create object with valid snake_case key/labels/display field; attempt duplicate/invalid/unknown property.

Accept when: Object metadata persists once; immutable key and strict schema rules enforce; navigation/list appears.

META-002  |  P0  |  Metadata manager

Execute: Add fields covering text, number, currency, boolean, date/time, email/phone/url, select/multiselect/status, user/Branch/relation/attachment.

Accept when: Each field type validates/render/saves correctly with options, bounds, defaults, visibility and read-only behavior.

META-003  |  P0  |  Metadata manager

Execute: Edit label/help/options, reorder, archive field and try changing immutable key/type incompatibly.

Accept when: Allowed metadata updates and order persist; archive hides new input but retains historical JSON values.

META-004  |  P0  |  Record user

Execute: Create/edit record with required/unique/default fields; test unknown, hidden/read-only injection and duplicate unique value.

Accept when: Server/database reload metadata, apply protected defaults and reject all forbidden/invalid values atomically.

META-005  |  P0  |  Record user

Execute: Set relation to valid record then Business B, archived target, wrong object and inaccessible Branch.

Accept when: Only active same-Business target of configured object and allowed Branch succeeds.

META-006  |  P1  |  Record reader

Execute: List/search/page through >1 page while concurrent record is inserted; apply Branch filter.

Accept when: Keyset pagination has no duplicates/skips in stable order and respects Branch/record capability.

META-007  |  P0  |  Form manager

Execute: Create create/edit form, arrange one/two-column sections, required/read-only/default/width properties and live preview.

Accept when: Saved version increments; preview/runtime use same layout; create form includes required writable fields.

META-008  |  P0  |  Form manager

Execute: Add all/any conditional rules using equals/not_equals/is_empty/is_not_empty; reference later/missing field or executable string.

Accept when: Only prior fields and allow-listed AST accepted; browser/server condition evaluation agrees.

META-009  |  P0  |  Form user

Execute: Submit create/edit form with fields hidden/shown by conditions; craft hidden/read-only/unknown values.

Accept when: Only authoritative visible/writable values apply; edit merges omitted values; invalid injection rejected.

META-010  |  P0  |  View manager

Execute: Create table/cards/kanban shared view with columns, filters, sorts, grouping, search, page size and Branch filter.

Accept when: Runtime results and layout match definition across search/filter/sort/group/pagination; no arbitrary code accepted.

META-011  |  P0  |  Users

Execute: Create personal view then access as another member; create shared view as unauthorized role.

Accept when: Personal view is owner-only; shared view follows record read; only metadata manager can mutate shared definition.

META-012  |  P0  |  Workflow manager

Execute: Create draft manual/record/schedule workflow with conditions/actions/retry; enable/disable and test invalid/executable metadata.

Accept when: Versioned definition accepts only allow-listed graph; invalid code/SQL/expressions rejected.

META-013  |  P0  |  Workflow user

Execute: Run test mode then manual/live mode; trigger record.created/updated/status_changed and verify ordered steps.

Accept when: Test has no side effect; live execution creates one idempotent run; steps, artifacts and audit match graph.

META-014  |  P0  |  Workflow manager

Execute: Force retryable action failure, retry/due dispatcher, then terminal failure and duplicate dispatch.

Accept when: Successful steps do not replay; attempts/backoff/error are bounded and safe; duplicate trigger does not duplicate effects.

META-015  |  P1  |  Owner/Admin

Execute: Compare configuration versions, restore earlier version and retry/concurrently mutate.

Accept when: Preview/diff is accurate; revision check prevents lost update; restore creates auditable new version and preserves records.

## 10.10 AI interview, System Builder, Advisor, assessments, and recommendations

AI-001  |  P1  |  Owner

Execute: Start Business Interview, answer valid questions, leave/reopen, and complete recommendations.

Accept when: Progress persists by Business; answers validate; recommendation is deterministic/auditable and no direct config mutation occurs.

AI-002  |  P0  |  Owner/Admin

Execute: Start System Builder, request an allowed configuration change, review generated operations and impact.

Accept when: Proposal contains only strict allow-listed operations, base/target revision, rationale and warnings; no production change yet.

AI-003  |  P0  |  Security reviewer

Execute: Prompt for SQL, JavaScript, source edits, credentials, schema DDL, arbitrary API call and unknown JSON properties.

Accept when: Request/output is rejected or safely reframed; no executable content reaches apply boundary or secrets/logs.

AI-004  |  P0  |  Reviewer

Execute: Approve/reject proposal, apply approved proposal, try apply without approval/wrong capability/stale revision/double submit.

Accept when: Only authorized human-approved current revision applies once; every state transition audits.

AI-005  |  P0  |  Owner/Admin

Execute: Verify applied fields/forms/views/workflows/labels/modules, then restore previous system version.

Accept when: Effective configuration matches reviewed diff; rollback returns prior config without deleting operational records.

AI-006  |  P1  |  Developer-mode admin

Execute: Open developer DSL only with developer=1, create/review proposal lifecycle and direct URL without flag.

Accept when: Normal users redirect to System Builder; review controls and safety boundary enforce identical authorization.

AI-007  |  P0  |  Owner/Manager

Execute: Start Advisor with accessible/all Branch scope; ask sales, reorder and slow-moving questions with sufficient data.

Accept when: Facts, metrics, observations and recommendations are separately labeled; evidence matches approved records and Branch scope.

AI-008  |  P0  |  Branch-limited user

Execute: Ask Advisor about denied Branch/Business B, personal data or unavailable metric.

Accept when: No hidden data/existence leaks; insufficient data is stated; follow-ups stay within permitted scope.

AI-009  |  P1  |  Owner

Execute: Save health assessment with boundary scores, revisit history/details and attempt invalid/missing answers.

Accept when: Score/category/recommendations are reproducible, versioned and Business-scoped; invalid assessment rejected.

AI-010  |  P1  |  Owner/Manager

Execute: Refresh recommendations from approved metrics; transition new -> viewed/accepted/dismissed/applied where supported.

Accept when: Evidence and status history are accurate; repeated refresh/transition avoids duplicate/conflicting recommendations.

AI-011  |  P0  |  Security reviewer

Execute: Inspect AI prompts/responses, audit/log storage, error paths and provider failure/timeout.

Accept when: No credentials/unauthorized raw data; failure is recoverable, no partial apply, and user gets safe actionable message.

## 10.11 Reports, files, PDFs, health, and recovery

INT-001  |  P0  |  Authorized user

Execute: Generate quotation and PO PDFs with 1, many and long lines; verify totals, branding, page breaks and download filename.

Accept when: Every page is readable; no clipping/missing glyphs; data/totals match source and document is tenant protected.

INT-002  |  P0  |  Authorized user

Execute: Upload expense receipt, job attachment, delivery proof and business logo at allowed type/size limits.

Accept when: Content and metadata persist atomically under tenant-prefixed key; valid signed retrieval works.

INT-003  |  P0  |  Security reviewer

Execute: Upload executable/disguised/oversized file, path-like filename and cross-tenant key; enumerate signed URLs.

Accept when: Validation/policy denies unsafe input and enumeration; no orphaned object or secret URL leakage.

INT-004  |  P1  |  Ops

Execute: Check /api/health during healthy and intentionally unavailable dependency states.

Accept when: Status supports monitoring, is fast, contains request ID and no sensitive configuration.

INT-005  |  P0  |  Ops

Execute: Simulate Server Action/database/provider timeout after submit; refresh and retry.

Accept when: User sees recoverable message; atomicity/idempotency prevent ambiguous duplicate or partial business outcome.

INT-006  |  P0  |  Ops

Execute: Restore UAT database snapshot/config version and verify representative records/files/links/audit.

Accept when: Documented recovery returns consistent state within target time and no cross-tenant ownership changes.

# 11. Non-functional acceptance

| Check | Pri. | Method | Acceptance threshold |
| --- | --- | --- | --- |
| NFR-01 Accessibility | P0 | Keyboard-only completion for login, create Business, POS, form designer/runtime, approval and core navigation; visible focus; logical order; no trap except modal; Escape closes menu. | No critical WCAG 2.2 A/AA blocker; accessible names, labels, errors, headings, landmarks and contrast meet agreed audit. |
| NFR-02 Screen reader | P1 | NVDA/Chrome or equivalent on auth, dashboard, data table, dynamic form, status badge, modal and validation summary. | Meaning, state, errors and updates are announced without visual-only dependency. |
| NFR-03 Responsive | P0 | Execute P0 journeys at 360/390 px and desktop; inspect 768/1024/1440 px layouts, orientation and browser zoom 200%. | No clipped controls/data, horizontal page scroll, unreachable actions or obscuring mobile nav. |
| NFR-04 Browser | P1 | Current Chrome, Edge, Safari/iOS and Chrome/Android on critical journeys and file/PDF downloads. | No browser-specific functional failure; deviations are documented and accepted. |
| NFR-05 Performance | P1 | Warm page navigation <=2 s p75, ordinary mutation feedback <=3 s p75, search/filter <=2 s, dashboard <=3 s using realistic UAT data and network. | Targets met or approved baseline/SLO replaces them; no unbounded query or client freeze. |
| NFR-06 Concurrency | P0 | Two users edit same configuration/stock/approval/payment/workflow state and submit nearly simultaneously. | Optimistic revision/transaction/lock prevents lost update, duplicate money/stock or inconsistent graph. |
| NFR-07 Security | P0 | OWASP-oriented checks: authorization, IDOR, CSRF posture, injection strings, XSS, upload, session, secure headers, secret exposure and rate/abuse controls. | No exploitable critical/high issue; all protected operations server-authorized and tenant-isolated. |
| NFR-08 Privacy | P0 | Review personal data minimization, display/log/audit exposure, signed files, support access, retention/export/delete policy readiness. | Processing matches approved policy; no personal data in logs/URLs; gaps have owner and go-live decision. |
| NFR-09 Localization | P1 | Philippine names/addresses/mobile, PHP rounding, en-PH and fil-PH profile, Asia/Manila date/day boundaries, long translations/copy. | Values and day-based metrics are unambiguous and consistent; no UTC/date drift or mojibake. |
| NFR-10 PWA/resilience | P1 | Install manifest/icons on supported browser; launch standalone; lose network during read and mutation; reconnect. | Install metadata is valid; offline state is honest; no claim of queued mutation; retry is safe. |
| NFR-11 Auditability | P0 | Trace one P0 journey from UI to record, ledger/status, notification, audit and request/log ID. | Support can reconstruct actor, Business, Branch, time, action and outcome without secret/raw-body exposure. |
| NFR-12 Data integrity | P0 | Reconcile sales, returns, payments, receivables, expenses, stock movements, loyalty and trial metrics independently. | All totals balance at documented precision and every side effect occurs once. |

# 12. Traceability and coverage

| Capability / risk | Primary coverage |
| --- | --- |
| Identity and account | AUTH-001 to AUTH-008; E2E-01; NFR-07/08 |
| Tenant, Branch and capability security | SEC-001 to SEC-010; E2E-07/11; every domain negative case |
| Business onboarding/configuration | BUS-001 to BUS-008; CFG-001 to CFG-010; E2E-01/12 |
| Order-to-cash and stock | OPS-001 to OPS-012; FIN-007 to FIN-013; E2E-02/03 |
| Procurement and fulfillment | FUL-001 to FUL-012; E2E-04/05/06 |
| People and governance | ADM-001 to ADM-010; E2E-07/08 |
| Low-code platform | META-001 to META-015; E2E-09 |
| AI safety and value | AI-001 to AI-011; E2E-10; NFR-08/11 |
| Files, recovery and operational readiness | INT-001 to INT-006; NFR-03/05/06/10/11/12 |

## Coverage metrics

Track planned/executed/pass/fail/blocked/waived by priority, domain, persona, Business, Branch, browser/device, and build. Trace every defect to cases and every case to one or more capability/risk rows above. Report separate security-negative and financial/stock reconciliation completion rates.

Minimum regression pack: E2E-01, E2E-02, E2E-03, E2E-04, E2E-07, E2E-08, E2E-09, E2E-10, E2E-11, AUTH-004/005/007, SEC-002 to SEC-007, OPS-005/008/010, FIN-011/013, META-004/009/013/014, AI-003/004/007/008, INT-002/003/005 and all NFR P0 checks.

# 13. Sign-off

## UAT completion summary

| Metric | Result |
| --- | --- |
| Release candidate / build |  |
| UAT dates and environment |  |
| Planned / executed / passed / failed / blocked / waived |  |
| P0 pass rate |  |
| P1 pass rate |  |
| Open defects by severity |  |
| Regression result |  |
| Residual risks and conditions |  |
| Recommended decision |  |

## Residual risk register

| ID | Risk / affected scope | Impact / likelihood | Mitigation / monitoring | Owner / due date | Decision |
| --- | --- | --- | --- | --- | --- |

## Final decision

| Decision | Select | Conditions / rationale |
| --- | --- | --- |
| Approve for production | [ ] |  |
| Approve with conditions | [ ] |  |
| Reject / new release candidate required | [ ] |  |

By signing, approvers confirm that the evidence and residual risks have been reviewed and that the selected release decision reflects the Business's acceptance of the release candidate.

## Approval signatures

| Approver | Name | Signature | Date |
| --- | --- | --- | --- |
| Business Sponsor |  |  |  |
| Product Owner |  |  |  |
| UAT Lead |  |  |  |
| Security / Privacy |  |  |  |

# Appendix A. Test case and defect templates

## Executable test case record

| Field | Entry |
| --- | --- |
| Case ID / title / priority |  |
| Requirement / risk link |  |
| Build / environment |  |
| Tester / date / device / browser |  |
| Persona / account |  |
| Business / Branch / plan / feature flags |  |
| Preconditions |  |
| Test data IDs |  |
| Steps |  |
| Expected result |  |
| Actual result |  |
| Result (Pass/Fail/Blocked/Waived) |  |
| Evidence links |  |
| Defect IDs |  |
| Retest build/result |  |

## Defect record

| Field | Required content |
| --- | --- |
| Title | Concise observable failure and affected journey. |
| Build/environment | Release/build ID, URL, database/migration baseline, feature flags. |
| Context | Persona/account, Business, Branch, plan, browser/device, entity IDs; synthetic data only. |
| Reproduction | Minimal numbered steps, reproducibility rate, expected and actual result. |
| Impact | Severity, business/security/data impact, scope, workaround, downstream effects. |
| Evidence | Screens/video, request ID, safe logs, audit/entity IDs, calculations, file/PDF as applicable. |
| Lifecycle | Owner, target build, fix summary, change scope, retest cases and final disposition. |

# Appendix B. Daily execution checklist

- [  ] Confirm build ID, environment health, migrations, providers, feature flags and known issues.

- [  ] Confirm accounts, Business/Branch scopes, plan state and test data reset point.

- [  ] Run smoke: login, Business dashboard, one read, one mutation, audit/log/request ID, file access.

- [  ] Execute P0 before P1; attach evidence as work proceeds, not at day end.

- [  ] Triage new failures within the agreed window; identify related blocked cases and regression scope.

- [  ] Reconcile money, stock, loyalty and trial metrics for any affected operational change.

- [  ] Run cross-tenant/Branch negative checks after every authorization-sensitive fix.

- [  ] Publish daily metrics, blockers, Sev 1/2 list, retest queue, risks/decisions and next-day plan.

- [  ] At cycle end, archive evidence and results, freeze the build, run final regression and collect sign-off.